DCOS

Decision Control Operating System

PROJECT CHARTER

Version 1.0

March 2026

Prepared by: Amine Messaoudi

Service Development Specialist

ICESCO — Sector of Strategy & Institutional Excellence

Digital Transformation Department

Classification: Internal — Strategic

Standards Alignment: PMBOK 7th Edition | ISO 21500:2021

# Document Control

| Field | Details |
| --- | --- |
| Document Title | DCOS Project Charter |
| Document ID | DCOS-GOV-CHR-001 |
| Version | 1.0 |
| Date | 27 March 2026 |
| Author | Amine Messaoudi |
| Organization | ICESCO — Sector of Strategy & Institutional Excellence |
| Department | Digital Transformation |
| Classification | Internal — Strategic |
| Standards Alignment | PMBOK 7th Edition, ISO 21500:2021 |

## Revision History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 27 March 2026 | A. Messaoudi | Initial charter creation |

# Table of Contents

1.   Project Title & Version

2.   Project Purpose & Justification

3.   Project Objectives

4.   Scope Statement

5.   Key Deliverables

6.   Milestones & Stage-Gates

7.   Stakeholder Register

8.   Assumptions & Constraints

9.   Risk Summary

10. Success Criteria

11. Project Governance Model

12. Authorization

Annex A: DCOS System Architecture Overview

Annex B: Acronyms & Glossary

# 1. Project Title & Version

| Field | Value |
| --- | --- |
| Project Title | DCOS — Decision Control Operating System |
| Project Subtitle | From Concept to Global Standard for Institutional Decision Governance |
| Standard Version | v6.0 (14 Layers, 6 Governing Laws, Comprehensive Specification) |
| Charter Version | 1.0 |
| Charter Date | 27 March 2026 |
| Project Reference | DCOS-2026-001 |

# 2. Project Purpose & Justification

## 2.1 The Problem

Across institutions worldwide, a persistent contradiction endures: strategy is clear, capabilities are strong, execution is active — yet impact is inconsistent, delayed, or distorted. This is not an execution problem. It is a decision governance failure.

Institutions fail when decisions lose governing control as they move from intent to impact. Current management frameworks — including balanced scorecards, strategic planning models, and performance management systems — address fragments of this lifecycle but none provides an integrated, certifiable architecture for governing the complete decision journey.

## 2.2 The Solution

DCOS (Decision Control Operating System) is the first unified operating system that integrates the full decision lifecycle — from identity and intent through intelligence, viability, behavior, control, execution, resources, AI governance, impact, resilience, external intelligence, institutional learning, and stakeholder ecosystems — under a single coherent, scalable, sector-adaptable, and certifiable architecture.

## 2.3 Strategic Justification

•  Institutional Need: No existing framework governs the complete decision-to-impact lifecycle. DCOS fills a structural gap in institutional governance.

•  Economic Impact: Decision governance failures cost institutions billions annually through misallocated resources, desynchronized execution, and unattributable impact.

•  AI Governance Imperative: As AI becomes embedded in institutional decision-making, a governance layer for human-AI arbitration and accountability is essential.

•  ISO-Grade Ambition: DCOS is designed from inception as a certifiable standard, aligning with ISO 21500 project governance principles and targeting future ISO submission.

•  ICESCO Alignment: The project directly supports ICESCO’s mandate for institutional excellence and digital transformation across its 54 member states.

## 2.4 Core Thesis

"Institutions fail when decisions lose governing control as they move from intent to impact. DCOS ensures: control is maintained, impact is proven, and performance is no longer left to chance but governed by design."

# 3. Project Objectives

All objectives are structured following SMART criteria (Specific, Measurable, Achievable, Relevant, Time-bound) per PMBOK 7th Edition guidelines.

| # | Objective | Measure | Target | Timeline |
| --- | --- | --- | --- | --- |
| O1 | Formalize the DCOS v6.0 standard specification across all 14 layers and 6 governing laws | Layer specs completed and peer-reviewed | 20 specifications (14 layers + 6 laws) | S1: Q2 2026 |
| O2 | Develop and validate all quantitative models (IQP, DIEM, RI, Maturity Model) | Model specifications with calculation engines | 4 model specifications with worked examples | S1: Q2 2026 |
| O3 | Build and deploy the DCOS digital platform (portal, dashboard, assessment tool) | Platform live with core functionality | 3 web applications deployed on Vercel | S2: Q3 2026 |
| O4 | Produce sector application guides for 6 priority sectors | Guides published and validated by sector experts | 6 sector guides (Healthcare, Finance, Defense, Government, Infrastructure, Technology) | S2: Q4 2026 |
| O5 | Establish DCOS thought leadership through content production | Content published and engagement metrics | 10 posts, 3 articles, 3 carousels minimum | S3: Q3 2026 |
| O6 | Achieve brand recognition as a credible decision governance standard | LinkedIn followers, website traffic, citation count | 1,000 followers, 5,000 monthly visitors | S3: Q4 2026 |
| O7 | Prepare and submit ISO standardization proposal | ISO submission package complete | Full submission documentation prepared | S4: Q2 2027 |
| O8 | Execute first pilot implementation in a real institution | Pilot completed with measurable results | 1 institutional pilot with before/after metrics | S4: Q4 2027 |

# 4. Scope Statement

## 4.1 In-Scope

•  Complete formalization of the DCOS v6.0 standard (14 layers, 6 laws, inter-layer dynamics)

•  Development of quantitative models: IQP, DIEM, Resilience Index, Maturity Model

•  Sector application guides for 6 priority sectors

•  Digital platform: web portal, executive control dashboard, online assessment tool

•  Brand identity system: logo, visual language, document templates, diagram library

•  Content production engine: LinkedIn posts, long-form articles, visual carousels

•  Project governance artifacts: WBS, risk register, milestone tracker, decision log

•  Practitioner toolkit: templates, checklists, assessment instruments

•  Certification framework specification

•  Trilingual content production (English, French, Arabic)

•  ISO submission preparation documentation

## 4.2 Out-of-Scope

•  Software product development (DCOS is a governance standard, not a software product)

•  Proprietary consulting services or paid advisory engagements

•  Full ISO accreditation process execution (scope limited to submission preparation)

•  Implementation at third-party institutions beyond the designated pilot

•  Legal entity formation for a DCOS governance body (Phase 4+ activity)

•  Training and certification program delivery (specification only in scope)

•  Academic journal publication process (research agenda specification only)

## 4.3 Scope Boundaries

| Dimension | Boundary |
| --- | --- |
| Geographic | Global scope in design; initial content in English, French, Arabic |
| Sector | 6 priority sectors: Healthcare, Finance, Defense, Government, Infrastructure, Technology |
| Institutional Size | Standard designed for medium-to-large institutions; SME adaptation deferred |
| Technology | Web-based platform on Vercel; no native mobile applications |
| Operating Model | Solo operator (Amine Messaoudi) with AI-assisted workflows (Claude Max) |

# 5. Key Deliverables

The project comprises 7 workstreams producing 35 deliverables. Each deliverable is assigned a unique identifier for traceability.

## 5.1 WS1: Project Governance

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS1-D01 | Project Charter | This document — defines scope, objectives, governance | DOCX |
| WS1-D02 | Work Breakdown Structure | Hierarchical decomposition of all work packages | XLSX / Mermaid |
| WS1-D03 | Risk Register | Identified risks with probability, impact, response strategies | XLSX |
| WS1-D04 | Milestone Tracker | Stage-gate milestones with status tracking | XLSX / Dashboard |
| WS1-D05 | Decision Log | Record of all project-level decisions with rationale | XLSX / Supabase |

## 5.2 WS2: Standard Formalization

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS2-D01 | Layer 1: Identity | Mission invariants, legitimacy, value boundaries | DOCX |
| WS2-D02 | Layer 2: Intent | Strategic, operational, behavioral, impact intent structuring | DOCX |
| WS2-D03 | Layer 3: Decision Intelligence | Classification, scenario-testing, bias control | DOCX |
| WS2-D04 | Layer 4: Decision Viability | Enforceability, legitimacy, coherence, survivability | DOCX |
| WS2-D05 | Layer 5: Behavioral Alignment | Adoption, incentive alignment, resistance management | DOCX |
| WS2-D06 | Layer 6: Decision Control | Continuous authority and integrity of decisions | DOCX |
| WS2-D07 | Layer 7: Execution Synchronization | Timing, sequencing, dependencies | DOCX |
| WS2-D08 | Layer 8: Resource Alignment | Resources follow decisions and intended impact | DOCX |
| WS2-D09 | Layer 9: AI Governance | AI-assisted decisions, human-AI arbitration, accountability | DOCX |
| WS2-D10 | Layer 10: Impact Governance | Measure, validate, audit, attribute real impact | DOCX |
| WS2-D11 | Layer 11: Strategic Resilience | Shock absorption, recovery, strategic evolution | DOCX |
| WS2-D12 | Layer 12: External Intelligence | Environmental signals, disruption anticipation | DOCX |
| WS2-D13 | Layer 13: Institutional Learning | Knowledge capture, lesson extraction, quality compounding | DOCX |
| WS2-D14 | Layer 14: Stakeholder Ecosystem | Stakeholder mapping, monitoring, conflict resolution | DOCX |
| WS2-D15 | Law 1: Performance is Decision-Bounded | Formal specification with evidence criteria | DOCX |
| WS2-D16 | Law 2: Viability Precedes Control | Formal specification with evidence criteria | DOCX |
| WS2-D17 | Law 3: Realization is Behavior-Governed | Formal specification with evidence criteria | DOCX |
| WS2-D18 | Law 4: Execution is Sync-Constrained | Formal specification with evidence criteria | DOCX |
| WS2-D19 | Law 5: Learning Compounds Quality | Formal specification with evidence criteria | DOCX |
| WS2-D20 | Law 6: Resilience is Architectural | Formal specification with evidence criteria | DOCX |

## 5.3 WS3: Quantitative Models

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS3-D01 | IQP Specification | Impact Quantification Protocol: formulae, worked examples, audit criteria | DOCX + XLSX |
| WS3-D02 | DIEM Specification | Decision Impact Economic Model: cost-benefit engine, scenario modeling | DOCX + XLSX |
| WS3-D03 | Resilience Index Specification | RI calculation: SAC, ARR, RTC components, weighting methodology | DOCX + XLSX |
| WS3-D04 | Maturity Model Specification | 5-level model: assessment criteria, progression pathways, scoring rubric | DOCX + XLSX |

## 5.4 WS4: Sector Application

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS4-D01 | Healthcare Sector Guide | DCOS application to healthcare institutions: patient safety, regulatory compliance | DOCX |
| WS4-D02 | Finance Sector Guide | DCOS for financial institutions: risk governance, compliance, fiduciary duty | DOCX |
| WS4-D03 | Defense Sector Guide | DCOS for defense organizations: operational decisions, chain of command | DOCX |
| WS4-D04 | Government Sector Guide | DCOS for public sector: policy decisions, public accountability, transparency | DOCX |
| WS4-D05 | Infrastructure Sector Guide | DCOS for infrastructure: project decisions, safety, lifecycle management | DOCX |
| WS4-D06 | Technology Sector Guide | DCOS for tech organizations: product decisions, innovation governance, AI ethics | DOCX |

## 5.5 WS5: Digital Platform

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS5-D01 | DCOS Web Portal | Presentation site: standard overview, layers, laws, models, resources | Next.js / Vercel |
| WS5-D02 | Executive Control Dashboard | Interactive dashboard: decision tracking, KPIs, maturity visualization | Next.js / Vercel |
| WS5-D03 | Online Assessment Tool | Self-assessment: maturity scoring, gap analysis, recommendations | Next.js / Vercel |
| WS5-D04 | UX/UI Design System | Component library, design tokens, accessibility standards | Figma / CSS |

## 5.6 WS6: Content & Thought Leadership

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS6-D01 | LinkedIn Posts (10+) | One concept per post: layers, laws, paradigm shift, case studies | Text + Visual |
| WS6-D02 | Long-Form Articles (3+) | Deep-dive articles on decision governance, impact science, AI governance | Article / Blog |
| WS6-D03 | Visual Carousels (3+) | 14 layers, 6 laws, paradigm shift — shareable visual content | Canva / PDF |
| WS6-D04 | Editorial Calendar | 12-month content plan with themes, deadlines, distribution channels | XLSX / Notion |

## 5.7 WS7: Brand & Visual Identity

| ID | Deliverable | Description | Format |
| --- | --- | --- | --- |
| WS7-D01 | Logo & Brand Mark | DCOS logo suite: primary, secondary, monochrome, favicon | SVG / PNG |
| WS7-D02 | System Architecture Diagrams | 14-layer architecture, inter-layer dynamics, governance flows | SVG / PNG |
| WS7-D03 | Document Templates | Branded templates for specs, reports, presentations, one-pagers | DOCX / PPTX |

## 5.8 Deliverable Summary

| Workstream | Deliverable Count |
| --- | --- |
| WS1: Project Governance | 5 |
| WS2: Standard Formalization | 20 |
| WS3: Quantitative Models | 4 |
| WS4: Sector Application | 6 |
| WS5: Digital Platform | 4 |
| WS6: Content & Thought Leadership | 4 |
| WS7: Brand & Visual Identity | 3 |
| TOTAL | 46 deliverables |

# 6. Milestones & Stage-Gates

The project is organized into 4 stages. Each stage concludes with a formal gate review where defined criteria must be met before proceeding.

## 6.1 Stage 1: Foundation (Q1–Q2 2026)

| Milestone | Target Date | Gate Criteria |
| --- | --- | --- |
| M1.1 Project Charter approved | March 2026 | Charter signed, governance model active |
| M1.2 Brand identity finalized | April 2026 | Logo, color system, templates approved |
| M1.3 All 14 layer specs drafted | May 2026 | First draft of each layer specification complete |
| M1.4 All 6 law specs drafted | May 2026 | First draft of each governing law complete |
| M1.5 Quantitative models specified | June 2026 | IQP, DIEM, RI, Maturity Model specs with worked examples |

Gate 1 Criteria: All 20 standard specifications in first-draft status. All 4 quantitative models specified. Brand identity system approved.

## 6.2 Stage 2: Expansion (Q3–Q4 2026)

| Milestone | Target Date | Gate Criteria |
| --- | --- | --- |
| M2.1 Web portal launched | July 2026 | Portal live with core content and architecture overview |
| M2.2 Executive dashboard MVP | August 2026 | Dashboard functional with sample data |
| M2.3 First 3 sector guides complete | September 2026 | Healthcare, Finance, Government guides published |
| M2.4 Online assessment tool live | October 2026 | Self-assessment functional and tested |
| M2.5 Remaining 3 sector guides | December 2026 | Defense, Infrastructure, Technology guides published |

Gate 2 Criteria: Digital platform operational. 6 sector guides published. Standard specifications finalized (second draft).

## 6.3 Stage 3: Visibility (Q1–Q2 2027)

| Milestone | Target Date | Gate Criteria |
| --- | --- | --- |
| M3.1 LinkedIn Company Page live | January 2027 | Page created with initial content |
| M3.2 First 10 LinkedIn posts published | February 2027 | One post per key concept published |
| M3.3 First 3 articles published | March 2027 | Long-form articles on core topics |
| M3.4 Visual carousels published | March 2027 | 3 carousels: layers, laws, paradigm shift |
| M3.5 1,000 LinkedIn followers | June 2027 | Follower milestone achieved |

Gate 3 Criteria: Content engine operational. Measurable thought leadership traction. Community engagement established.

## 6.4 Stage 4: Authority (Q3–Q4 2027)

| Milestone | Target Date | Gate Criteria |
| --- | --- | --- |
| M4.1 Pilot institution identified | July 2027 | Partnership agreement signed |
| M4.2 Pilot implementation complete | October 2027 | DCOS deployed with before/after metrics |
| M4.3 Certification framework specified | November 2027 | Certification levels, criteria, process documented |
| M4.4 ISO submission package prepared | December 2027 | Complete submission documentation ready |
| M4.5 Annual Decision Governance Report | December 2027 | First flagship publication released |

Gate 4 Criteria: Pilot results validated. ISO submission package complete. Decision Governance Report published. Governance body formation initiated.

# 7. Stakeholder Register

| Stakeholder | Role | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- | --- |
| Amine Messaoudi | Project Lead / Creator | High | High | Full ownership; daily engagement |
| ICESCO Executive Management | Institutional Sponsor | High | High | Quarterly briefings; milestone reviews |
| Strategy & Excellence Sector | Internal Advocate | High | Medium | Monthly updates; alignment checks |
| Digital Transformation Dept. | Technical Support | Medium | Medium | Bi-weekly coordination |
| ICESCO Member States (54) | Target Beneficiaries | High | Low | Content dissemination; sector guides |
| Decision Governance Community | Thought Leadership Audience | High | Medium | LinkedIn engagement; articles; events |
| ISO Technical Committee | Standards Body | Medium | High | Pre-submission engagement in S4 |
| Academic/Research Community | Validation Partners | Medium | Medium | Research agenda; citations; peer review |
| Sector Practitioners | End Users | High | Medium | Sector guides; assessment tool; toolkit |
| AI Governance Community | Cross-Domain Interest | Medium | Medium | Layer 9 thought leadership; publications |

# 8. Assumptions & Constraints

## 8.1 Assumptions

| # | Assumption | Impact if Invalid |
| --- | --- | --- |
| A1 | Claude Max subscription remains available and functional throughout the project lifecycle | Severe — all production workflows depend on AI-assisted generation |
| A2 | ICESCO institutional context provides credibility for a governance standard initiative | Moderate — alternative institutional anchoring would need to be established |
| A3 | The decision governance gap is recognized by institutional leaders as a real, unaddressed problem | Severe — the entire value proposition depends on this recognition |
| A4 | Vercel, Supabase, and Canva MCP integrations remain stable and available | Moderate — alternative platforms exist but would require migration effort |
| A5 | Solo operator model can sustain the required output velocity across all 7 workstreams | High — timeline extensions or scope reduction would be necessary |
| A6 | LinkedIn remains the primary platform for professional thought leadership | Low — content can be repurposed across alternative platforms |
| A7 | English is sufficient as the primary language for global standard positioning | Low — French and Arabic phases already planned |
| A8 | ISO submission process will accept proposals from individual institutional contributors | High — may require governance body formation before submission |

## 8.2 Constraints

| # | Constraint | Category | Mitigation |
| --- | --- | --- | --- |
| C1 | Solo operator — single person executing all workstreams | Resource | AI-assisted workflows maximize throughput; strict prioritization |
| C2 | No dedicated budget — operates within existing ICESCO role | Financial | Leverage free/included tools; Claude Max as primary investment |
| C3 | Must align with ICESCO institutional policies and brand standards | Organizational | Regular alignment reviews; dual-brand approach where needed |
| C4 | Time is split between DCOS project and regular ICESCO duties | Schedule | Structured time allocation; AI handles production while Amine reviews |
| C5 | No formal research team for academic validation | Quality | Leverage AI for literature review; engage academic community for peer review |
| C6 | Technology stack limited to MCP-compatible tools | Technical | MCP ecosystem is expanding; core needs already covered |

# 9. Risk Summary

Top 10 project risks identified through initial assessment. Each risk is rated on Probability (1–5) and Impact (1–5), yielding a Risk Score (P x I).

| # | Risk Description | Category | P | I | Score | Response Strategy |
| --- | --- | --- | --- | --- | --- | --- |
| R01 | Solo operator burnout or capacity overload | Resource | 4 | 5 | 20 | Strict prioritization; phase-gated scope; AI maximization; sustainable pace |
| R02 | AI tooling disruption (Claude Max unavailability or capability regression) | Technical | 2 | 5 | 10 | Document all prompts and workflows; maintain exportable content; version control |
| R03 | Insufficient market recognition of decision governance as a distinct discipline | Strategic | 3 | 4 | 12 | Thought leadership campaign; empirical evidence from pilot; academic engagement |
| R04 | ISO submission rejected or indefinitely delayed | External | 3 | 3 | 9 | Build independent credibility; community adoption as alternative path; engage early with TC |
| R05 | Scope creep across 7 workstreams | Scope | 4 | 3 | 12 | Strict stage-gate discipline; decision log; scope change control process |
| R06 | Pilot institution partnership fails to materialize | Stakeholder | 3 | 4 | 12 | Begin outreach early in S2; target ICESCO member institutions; offer pro-bono pilot |
| R07 | Content quality inconsistency due to AI-generated volume | Quality | 3 | 3 | 9 | Human review before publish rule; editorial standards; quality checklists |
| R08 | ICESCO institutional changes affect project support | Organizational | 2 | 4 | 8 | Maintain project independence; portable architecture; external community building |
| R09 | Competing frameworks emerge with similar positioning | Competitive | 2 | 3 | 6 | First-mover advantage; deeper specification; certifiable architecture differentiation |
| R10 | Technology stack lock-in limits future scalability | Technical | 2 | 2 | 4 | Standard web technologies; exportable data; open formats; documented APIs |

## 9.1 Risk Matrix

Risk scoring: Critical (20–25), High (12–16), Medium (8–10), Low (1–6). R01 is the single critical risk, requiring active mitigation throughout the project lifecycle.

# 10. Success Criteria

Project success will be evaluated against the following criteria at each stage gate and at project completion.

| # | Success Criterion | Measurement Method | Target |
| --- | --- | --- | --- |
| SC1 | Standard Completeness | All 14 layer + 6 law specifications at final-draft status | 20/20 specifications complete |
| SC2 | Model Validation | Quantitative models tested with worked examples and edge cases | 4/4 models validated |
| SC3 | Platform Availability | Digital platform live and accessible with <2% downtime | 99%+ uptime |
| SC4 | Sector Coverage | Sector guides covering all 6 priority sectors | 6/6 guides published |
| SC5 | Content Impact | LinkedIn engagement rate >3% average across posts | >3% engagement rate |
| SC6 | Community Growth | LinkedIn follower count and website unique visitors | 1,000 followers; 5,000/mo visitors |
| SC7 | Pilot Outcomes | Measurable improvement in decision governance at pilot institution | Documented before/after results |
| SC8 | ISO Readiness | Submission package evaluated as complete by independent reviewer | Positive readiness assessment |
| SC9 | Academic Recognition | Citations, references, or peer review engagement from academic community | >5 academic engagements |
| SC10 | Stakeholder Satisfaction | Feedback from pilot participants and early adopters | >80% satisfaction score |

# 11. Project Governance Model

## 11.1 Decision Authority

| Decision Type | Authority | Escalation Path |
| --- | --- | --- |
| Day-to-day content & production | Amine Messaoudi (Project Lead) | N/A — autonomous |
| Standard specification content | Amine Messaoudi (Project Lead) | Peer review engagement |
| Brand identity changes | Amine Messaoudi (Project Lead) | N/A — autonomous |
| Scope changes (within stage) | Amine Messaoudi (Project Lead) | Decision log entry required |
| Stage-gate progression | Amine Messaoudi with ICESCO alignment | Sector Head notification |
| Budget/resource requests | ICESCO Digital Transformation Dept. | Sector of Strategy & Excellence |
| External partnerships | Amine Messaoudi + ICESCO approval | Executive Management |
| ISO submission decision | ICESCO Executive Management | Director General |

## 11.2 Review Cadence

| Review Type | Frequency | Participants | Output |
| --- | --- | --- | --- |
| Daily production review | Daily | Amine (via AI dashboard) | Task completion tracking |
| Weekly progress assessment | Weekly | Amine | Progress notes; blocker identification |
| Monthly milestone review | Monthly | Amine | Milestone tracker update; risk register review |
| Stage-gate review | Per stage | Amine + ICESCO stakeholders | Go/No-Go decision; scope adjustment |
| Quarterly strategic review | Quarterly | Amine + Sector management | Strategic alignment; resource assessment |

## 11.3 Quality Assurance

•  All specifications follow ISO-grade rigor: 'shall' statements, control objectives, evidence criteria, audit metrics

•  Human review before publish: AI prepares, Amine validates every public-facing output

•  Peer review engagement for critical specifications (layers, laws, models)

•  Version control for all documents with change tracking

•  Decision log captures rationale for all significant project decisions

## 11.4 Communication Plan

| Channel | Purpose | Frequency | Audience |
| --- | --- | --- | --- |
| Slack (MCP) | Internal workflow coordination, notifications | Real-time | Project Lead |
| Telegram (MCP) | Mobile alerts, quick reviews | As needed | Project Lead |
| Supabase Dashboard | Decision tracking, content pipeline, analytics | Daily | Project Lead |
| LinkedIn | Thought leadership, community engagement | Per editorial calendar | External stakeholders |
| ICESCO Briefings | Institutional alignment, sponsorship updates | Quarterly | ICESCO management |

# 12. Authorization

This Project Charter formally authorizes the DCOS project to proceed through its defined stages, subject to the governance model and stage-gate criteria specified herein.

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Lead | Amine Messaoudi | Service Development Specialist, Digital Transformation Dept., ICESCO | ____________________ | __ / __ / 2026 |
| Institutional Sponsor | ____________________ | Director, Strategy & Institutional Excellence Sector, ICESCO | ____________________ | __ / __ / 2026 |
| Technical Endorsement | ____________________ | Head, Digital Transformation Department, ICESCO | ____________________ | __ / __ / 2026 |

By signing this charter, the undersigned acknowledge and authorize the project scope, objectives, governance model, and resource commitments as described in this document. Stage-gate progression shall be subject to the criteria defined in Section 6.

# Annex A: DCOS System Architecture Overview

## A.1 The 14 Layers

| # | Layer | Primary Function | Key Outputs |
| --- | --- | --- | --- |
| 1 | Identity | Mission invariants, legitimacy, value boundaries | Identity charter; value boundary map |
| 2 | Intent | Strategic, operational, behavioral, impact intent structuring | Intent registry; intent hierarchy |
| 3 | Decision Intelligence | Classification, scenario-testing, bias control | Decision classification matrix; bias audit |
| 4 | Decision Viability | Enforceability, legitimacy, coherence, survivability | Viability assessment; coherence check |
| 5 | Behavioral Alignment | Adoption, incentive alignment, resistance management | Adoption plan; resistance map |
| 6 | Decision Control | Continuous authority and integrity of decisions | Control dashboard; integrity alerts |
| 7 | Execution Synchronization | Timing, sequencing, dependencies | Sync map; dependency matrix |
| 8 | Resource Alignment | Resources follow decisions and intended impact | Resource allocation matrix |
| 9 | AI Governance | AI-assisted decisions, human-AI arbitration, accountability | AI decision log; arbitration protocol |
| 10 | Impact Governance | Measure, validate, audit, attribute real impact | IQP results; impact attribution report |
| 11 | Strategic Resilience | Shock absorption, recovery, strategic evolution | RI score; resilience protocol |
| 12 | External Intelligence | Environmental signals, disruption anticipation | Signal registry; horizon scan |
| 13 | Institutional Learning | Knowledge capture, lesson extraction, quality compounding | Lesson log; knowledge base |
| 14 | Stakeholder Ecosystem | Stakeholder mapping, monitoring, conflict resolution | Stakeholder map; conflict register |

## A.2 The 6 Governing Laws

| # | Law | Statement |
| --- | --- | --- |
| L1 | Performance is Decision-Bounded | No institution can outperform its decision governance |
| L2 | Decision Viability Precedes Decision Control | Cannot control a non-viable decision |
| L3 | Realization is Behavior-Governed | Decisions fail at the point of adoption |
| L4 | Execution is Synchronization-Constrained | Desynchronization is the #1 undiagnosed execution failure |
| L5 | Institutional Learning Compounds Decision Quality | Learn or repeat failures at increasing cost |
| L6 | Resilience is Architecturally Determined | Cannot be improvised, must be engineered |

## A.3 Key Quantitative Models

•  IQP (Impact Quantification Protocol): Impact = (Actual – Counterfactual) x Attribution Coefficient ± Confidence Interval

•  DIEM (Decision Impact Economic Model): Economic Value = Impact Value – Control Loss + Synchronization Gain

•  RI (Resilience Index): RI = (w1 x SAC + w2 x ARR + w3 x Inverse RTC) / (w1 + w2 + w3)

•  Maturity Model: 5 levels: Fragmented → Structured → Integrated → Adaptive → Autonomous

# Annex B: Acronyms & Glossary

| Term | Definition |
| --- | --- |
| DCOS | Decision Control Operating System |
| IQP | Impact Quantification Protocol |
| DIEM | Decision Impact Economic Model |
| RI | Resilience Index |
| SAC | Shock Absorption Capacity |
| ARR | Adaptive Recovery Rate |
| RTC | Recovery Time Cost |
| ICESCO | Islamic World Educational, Scientific and Cultural Organization |
| PMBOK | Project Management Body of Knowledge |
| ISO | International Organization for Standardization |
| WBS | Work Breakdown Structure |
| MCP | Model Context Protocol |
| MVP | Minimum Viable Product |
| KPI | Key Performance Indicator |
| SMART | Specific, Measurable, Achievable, Relevant, Time-bound |
| UX/UI | User Experience / User Interface |

— End of Document —